CS39440 Project Outline:

A Web-Based Restaurant Ordering System

G401 Computer Science (with integrated year in industry)

Aberystwyth University

Student:

Ethan Swain (ets6)

Supervisor:

Emmanuel Isibor (emi3)

30th January 2026

Version 1.0 (Release)

# Project Description

The aim of this project is to design and develop a full-stack web application that allows users to order food online with precise geographical locations. While many standard independent restaurant websites rely on just radius-based checks or broad postcode filtering (which often fail to account for barriers such as rivers or highways), this system will implement a geographical validation mechanism to ensure the restaurant only receives orders they can actually fulfil.

The main part of the project is the integration of a modern web architecture (React and Node.js) with location-based services. The application will allow customers to register, browse a menu, and place orders. The system will use the Google Maps Geocoding and Distance Matrix APIs to validate the customer’s location against the restaurant’s delivery area and calculate an accurate Estimated Time of Arrival (ETA) based on real-time traffic data rather than just the distance alone.

The end-goals of the project are to produce a polished prototype that handles the complete order lifecycle. This includes user authentication, payment processing, real-time status updates for the customer (via WebSockets and SMS), and an administrative dashboard for the restaurant to manage incoming orders and configure their delivery settings.

# Proposed Tasks

The following tasks will be performed on this project:

- Research of Geospatial APIs and Hosting: This task will explore different options of how to implement the location logic. This will establish the limitations of using the Google Maps Distance Matrix API (specifically the costs and quotas) and compare it against open-source alternatives like OpenStreetMap if required. It will also be necessary to decide the hosting strategy for the Node.js backend to ensure it can handle WebSocket connections for real-time tracking.

- Setting up Local Build Environment and Version Control: Having established MongoDB, Express, React, and Node as the architecture, it will be essential to configure the local development environment in WebStorm. GitLab will be used for version control, using branches to separate the stable code from active development branches. A Kanban board will also be maintained to see current issues separated into the columns: “Todo”, “In Progress”, “Blocked”, “Done”.

- Development: The development will be divided into two main subtasks:

  - Customer Interface and Geographical Validation: The first part of development will establish the framework for the application. A geospatial validation component will be created to reject or accept orders based on location. During this phase, the menu data may be static while the logic is being tested.

  - Order Management and Notifications: The second part of development will focus on the transactions; integrating Stripe for payments and Twilio for SMS notifications. An Admin Dashboard will be developed to allow restaurant staff to monitor orders and update the status (e.g. “Cooking” to “Delivered”).

- Testing and Evaluation: Systematic testing will be carried out throughout the lifecycle. This includes unit testing for the API endpoints and manual User Acceptance Testing to confirm the accuracy of the geofencing.

- Project Meetings and Journal: The project involves weekly supervisor meetings. A project journal will be kept to record design decisions, problems encountered, and their solutions. This will be recorded after every day or phase of development. This will be very helpful when writing the final report.

- Preparation for Demonstrations: There are two demonstrations planned for this work. The Mid-Project demonstration will focus on showing the initial geospatial validation logic and the frontend architecture. The Final demonstration will show the complete lifecycle of an order, from the customer’s payment to the delivery notification.

## Project Timeline:

Following the discussion of time management in the initial supervisor meeting, the following Gantt chart outlines the estimated schedule for the project. The project follows an Agile approach, allowing for flexibility within each sprint.

| Phase | Task | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Inception | Research APIs and the technology stack Submission: Project Outline | 1 week Deadline | 26/01/26 10/02/26 | 01/02/26 |
| Setup | Environment Setup (Repo, Node, React), Version Control Setup, and Database Design | 1 week | 02/02/26 | 08/02/26 |
| Sprint 1 | User Authentication and Basic Menu UI | 1 week | 09/02/26 | 15/02/26 |
| Sprint 2 | Core Logic: Geofencing and ETA (Google API) | 2 weeks | 16/02/26 | 01/03/26 |
| Sprint 3 | Ordering System and Basket Management | 1 week | 02/03/26 | 08/03/26 |
| Review | Preparation for Mid-Project Demonstration Assessment: Mid-Project Demonstration | 1 week Milestone | 09/03/26 ~12/03/26 | 15/03/26 |
| Sprint 4 | Payment Integration (Stripe) and SMS (Twilio) | 2 weeks | 16/03/26 | 29/03/26 |
| Sprint 5 | Admin Dashboard and Order Status Monitoring | 1 week | 30/03/26 | 05/04/26 |
| Testing | Unit Testing, UAT, Bug Fixing | 1 week | 06/04/26 | 12/04/26 |
| Docs | Final Report Writing and Evaluation | 3 weeks | 13/04/26 | 30/04/05 |
| Final | Final Demonstration and Submission | Deadline | 01/05/26 |  |

# Project Deliverables

The following project deliverables are expected:

- Mid-Project Demonstration Notes: A set of summary notes will be produced to outline the progress presented during the mid-term demonstration.

- Software Artifact (Web Application): The source code will include the necessary files to run the React client and Node.js server. A ‘README’ file and installation scripts will be provided to allow the application to be deployed on a local machine for assessment.

- Test Scripts and Plans: A set of tests will be provided. These will cover automated unit tests for the backend API and manual User Acceptance Testing logs for the frontend interface.

- User Stories and Wireframes: A document will be provided to summarise the requirements gathering phase, including the User Stories used for development and the initial UI designs. This will be included as an appendix in the final report.

- Final Report: This will be the final documentation with the associated appendices. In addition to discussing the technical implementation, it will evaluate the effectiveness of the chosen geofencing algorithm compared to standard industry solutions.

- Final Demonstration: No documentation will be produced for this demonstration, but it will be an important milestone for the completing the work.

# Initial Annotated Bibliography

[1] Google Developers. (2026). Distance Matrix API Overview. [Online] Available at: https://developers.google.com/maps/documentation/distance-matrix/overview (Accessed: 30th January 2026).

This is the primary documents for the API used to calculation ETAs. I have reviewed the usage and billing sections to ensure that the project remains within the free tier limits during development. It details how traffic models affect duration calculations, which is important for the ETA requirement.

[2] Stripe. (2026). Stripe API Reference – Payment Intents. [Online] Available at: https://docs.stripe.com/api/payment_intents (Accessed: 30th January 2026).

I started reading the documentation on “Payment Intents” to understand how to handle Strong Customer Authentication (SCA). This ensures the project will comply with real-world security standards for UK/EU payments.